## Slide 1: How code integrates into the wider project (10%, K2)
Understand how code integrates into the wider project.

## Slide 2: Software Development (2.1 & 2.2)
  Describe the activities undertaken in the following stages of software development:
  Feasibility study
  Requirements analysis
  Design
  Code development
  Testing
  Deployment / implementation

## Slide 3: Development lifecycle - waterfall
Specification
Requirements analysis
Design
Implementation
Maintenance
Customer (User) requirements
Negotiated statement of requirements document
System specification document
Design document
Programs
Modified programs
Verification and validation
Feasibility study

## Slide 4: Cost of fixing errors

## Slide 5: Feasibility study
Technical Feasibility
  evaluation of the hardware, software, and other technology requirements of the proposed system
Economic Feasibility
  a cost/ benefits analysis of the project
  determines the positive economic benefits of the proposed project
Legal Feasibility
  investigates conflicts with legal requirements like data protection acts, or social media laws
Operational Feasibility
  can the organisation’s needs can be met by completing the project
Scheduling Feasibility
  estimates how much time the project will take to complete

## Slide 6: Requirements analysis
Find out where the problem is in an attempt to fix the system
Break down the system into different pieces and draw diagrams to analyse the situation
Analyse project goals
Break down functions that need to be created
Attempt to engage users so that definite requirements can be written

## Slide 7: Specification
The set of documentation that describes the requested behaviour of a system
Focuses on what various outside agents (people using the program, computer peripherals, or other computers, for example) might "observe" when interacting with the system.

## Slide 8: Design
Functions and operations are described in detail, including:
  screen layouts
  business rules
  process diagrams
  documentation
The output of this stage will describe the new system as a collection of modules or subsystems

## Slide 9: Implementation
Modular and subsystem programming code written
Individual modules integrated into the main project.
Goals set, targets defined, schedules established, budgets estimated
The software is put into production and is used by the actual business.

## Slide 10: Validation and verification
The code is tested at various levels:
  Data set testing
  Unit testing
  System Testing
  Integration testing
  User acceptance

## Slide 11: Deployment
The product or application is:
  Released
  Moved into production
  Transferred to maintenance

## Slide 12: Maintenance
The life of the system which includes:
  new changes
  system updates
  decommissioning or sunset of the system

## Slide 13: Waterfall problems
People do not know exactly what they want
During implementation things are learnt that invalidate the design
External changes may invalidate previous design decisions
Errors will be made
Burdened by preconceived design ideas
Using software that was developed for some other project

## Slide 14: Alternative models
Agile software development
Chaos model
Iterative and incremental development
Rapid application development
Spiral model
System Development Methodology,
V-model

## Slide 15: Rapid Application Development - RAD

## Slide 16: RAD – requirements planning
Developers, clients (software users), and team members communicate to determine the goals and expectations for the project
They consider current and potential issues that would need to be addressed during the build
Approval obtained from each key stakeholder and developer,
Avoids miscommunications and costly changes later on

## Slide 17: RAD – User design
Clients work hand in hand with developers
Users test each prototype of the product, at each stage, to ensure it meets their expectations.
Bugs and flaws are worked out in an iterative process.
  The developer designs a prototype,
  the client (user) tests it
  they communicate on what worked and what didn’t.
Developers tweak the model as they go until they reach a satisfactory design.
Both the software developers and the clients learn from the experience to make sure there is no potential for something to slip through the cracks

## Slide 18: RAD – Rapid construction
Take the prototypes and beta systems from the design phase and converts them into the working model
Several small steps:
  Preparation for rapid construction
  Program and application development
  Coding
  Unit, integration, and system testing
The software development team of programmers, coders, testers, and developers work together
Ensures the end result satisfies the client’s expectations and objectives (client checks this throughout)

## Slide 19: RAD - Cutover
Implementation phase
  Data conversion (if applicable)
  Testing
  Acceptance
  Release or phase into production
  User training
Any final changes are made while the coders and clients continue to look for bugs in the system

## Slide 20: Scrum
Teams of three to nine developers
Work broken into actions called sprints (30 days or less, most commonly two weeks)
Track progress and re-plan in 15-minute stand-up meetings, called daily scrums
Works on the product backlog
  List of product requirements
  Features, bug fixes, non functional requirements
  Ordered in delivery sequence

## Slide 21: Scrum roles
Product owner
  Represents the customer
  Owns the backlog
  Communicates status to stakeholders
  demonstrates solutions
  defines and announces releases;
  organizes milestone reviews;
  negotiates priorities, scope, funding, and schedule
Developers
  analysis, design, development, testing, technical writing

## Slide 22: Scrum roles
Scrum master
  Ensures the work is well understood so the team can continually make forward progress
  Defines “completion” with input from key stakeholders
  Coaching the team
  Promoting self-organization within the team
  Helping the scrum team to avoid or remove impediments to its progress, whether internal or external to the team
  Facilitating team events to ensure regular progress

## Slide 23: Scrum - workflow

## Slide 24: Sprint planning
Mutually discuss and agree on the scope of work that is intended to be done during that sprint
  The whole scrum team (development team, scrum master, and product owner) selects the product backlog items they believe could be completed in that sprint
  The development team identifies the detailed work (tasks) required to complete those product backlog items
  Choose (usually by voting) which tasks will be delivered within the sprint

## Slide 25: Daily scrum
Starts precisely on time even if some development team members are missing
  should happen at the same time and place every day
  is limited to fifteen minutes
Each team member says
  What was completed yesterday that contributed to the team meeting its sprint goal?
  What is planned to complete today
  Are there any impediment that could prevent them or the team from meeting the sprint goal?
Any impediment (e.g., stumbling block, risk, issue, delayed dependency, assumption proved unfounded
  Is documented by the scrum master
  Is allocated to to an agreed member to working provide a resolution outside of the daily scrum

## Slide 26: Sprint review
At the sprint review, the team:
  Reviews the work that was completed and the planned work that was not completed
  Presents the completed work to the stakeholders (a.k.a. the demo)
  The team and the stakeholders collaborate on what to work on next

## Slide 27: Coding
Writing the program in one or more programming languages
Finding a sequence of instructions that will automate the performance of a task for solving a given problem
Requires expertise in:
  application domains
  specialized algorithms
  formal logic
Related tasks include testing and debugging

## Slide 28: Testing
Unit Testing
Integration Testing
Functional Testing
System Testing
Stress Testing
Performance Testing
Usability Testing
Acceptance Testing
Regression Testing
Beta Testing

## Slide 29: Unit testing
Unit testing is the testing of an individual unit or group of related units.
White box testing (knowledge of internals)
Done by the programmer
Tests that the unit is producing expected output against given input

## Slide 30: Integration testing
A group of components are combined to produce output
Interaction between software and hardware is tested
It may fall under both white box testing and black box (no knowledge of internal) testing

## Slide 31: Functional testing
Ensures that the specified functionality required in the system requirements works
It falls under the class of black box testing

## Slide 32: System testing
Ensures that by putting the software in different environments (e.g., Operating Systems) it still works
Done with full system implementation and environment
It falls under the class of black box testing

## Slide 33: Stress testing
Evaluates how the system behaves under unfavourable conditions
Testing is conducted at and beyond limits of the specifications
It falls under the class of black box testing.

## Slide 34: Performance testing
Assesses the speed and effectiveness of the system
Makes sure it is generating results within a specified time (as in performance requirements)
It falls under the class of black box testing.

## Slide 35: Usability testing
Evaluates
  how the GUI is user-friendly
  how easily can the client learn?
  how proficiently can the client perform?
  how pleasing is it to use its design?
It falls under the class of black box testing.

## Slide 36: Acceptance testing
Done by the customer to ensure that the delivered product
  meets the requirements
  works as the customer expected
It falls under the class of black box testing.

## Slide 37: Regression testing
Regression testing is the testing after modification of a system, component, or a group of related units
Ensures that
  the modification is working correctly
  is not damaging or imposing other modules to produce unexpected results.
It falls under the class of black box testing.

## Slide 38: Beta testing
Beta testing is the testing which is done by
  end users
  a team outside development
  or publicly releasing full pre-version of the product which is known as beta version
The aim of beta testing is to cover unexpected errors
It falls under the class of black box testing.

## Slide 39: Test coverage
Test coverage by feature - a test for every feature in the specification
Test coverage by GUI icon. – test for every screen, button, pull-down, tab, menu, etc
Test coverage by instrumentation – run a tool to run pre-prepared tests
Test coverage by structure - exercise parts of the code, eg statements, loops etc
Test coverage by scenario – exercise user work flows
Test coverage by transition – exercise the paths a user may take to achieve a goal

## Slide 40: Deployment
Release
Installation and activation
Deactivation
Uninstallation
Update and version tracking
Adaptation

## Slide 41: Deployment - release
All the operations to prepare a system for assembly and transfer to the computer system(s) on which it will be run in production
Involves determining the resources required for the system to operate with tolerable performance

## Slide 42: Deployment - installation
Simple installer or complex options
Configuration
Test system or production system
Different, simultaneous, versions for cloud services
Different, simultaneous versions for A/B testing

## Slide 43: Deployment – deactivation, uninstallation
Graceful shutdown
Decommissioning
Removal of software and dependencies

## Slide 44: Deployment – update and version tracking
Replacing all or parts of the system
Update managers
Software catalogues
Application stores

## Slide 45: Deployment – adaptation
Modifying the product for a specific customer

## Slide 46: Recap
  Described the activities undertaken in the following stages of software development:
  Feasibility study
  Requirements analysis
  Design
  Code development
  Testing
  Deployment / implementation